WEEKLY REPORT TO NOBEL HOUSE

Date: Thursday 5th November 2021

Short summary from Aaron about what has happened this week, then report below:

| L5 Alarm System / Waking Watch | Nothing further to report. Should there be any concerns regarding the system. Please do contact Aaron@yymnagement.co.uk |
| --- | --- |
| News from CAPITAL | They are working through the required information for the NHBC claim. Regarding works. We are hoping to start the ACM removal end of January 2022 |
| Progress with Application to the BSF | ACM – The firm Cushman and Wakefield are working on the costs. We are hoping this will go to the approval board next week. We are awaiting to hear when the non-ACM will reopen. We are expecting some comments form the department shortly. |
| Update on NHBC Claim | Same as capital report. |
| Update on Hollybrook Claim | No further reports to provide. |
| ACTIONS for next week |  |