WEEKLY REPORT TO NOBEL HOUSE

Date: Monday 20th September 2021

Short summary from Aaron about what has happened this week, then report below:

| L5 Alarm System / Waking Watch | No further update |
| --- | --- |
| News from CAPITAL | They have provided the breakdown in costs by ACM and Non-ACM. This assists with the claim to ACM fund. |
| Progress with Application to the BSF | All the relevant information is being finalised on the portal. We hope next week the details will be sent to Cushman and Wakefield, who are overseeing applications on behalf of the MHCLG, for analysis. |
| Update on NHBC Claim | The NHBC have got in touch asking for some further details on the claim as to what is being claimed under which policy. We are in the process of obtaining what they require. |
| Update on Hollybrook Claim | No further update. |
| ACTIONS for next week | We will continue to make progress on all fronts. |

CAR PARK SHUTTERS UPDATE

Repair to the upper car park shutter due to be completed Friday 24th September.