

**WEEKLY REPORT TO NOBEL HOUSE**

**Date: Monday 12th July 2021**

*Short summary from Aaron about what has happened this week, then report below:*

|  |  |
| --- | --- |
| L5 Alarm System / Waking Watch | The system is almost complete. The contractor are looking to commission this week. This will also mean the end of waking watch on site. |
| News from CAPITAL | Capital have submitted all the relevant information required to date. This is ready for the Building Safety Fund portal when it reopens for applications. |
| Progress with Application to the BSF | We are aware they are looking in to the reports in order to inform us what will be covered under the Non ACM and ACM funds. This will also make it clear what will not be covered by either. |
| Update on NHBC Claim | We received a response from the NHBC on Thursday 8th July. The email asked for a copy of a lease, a form to be completed and some other documentation to enable them to progress whether a claim would be covered. |
| Update on Hollybrook Claim | No further progress to report |
| ACTIONS for next week | Continue to progress the claims in order to push forward with the remedial works. |